Ashara Mubaraka 1448H — Chicago Relay Center

Consolidated Feedback, RSVP & Daily Department Digest

WhatsApp Coordination Bot — Planning Document

Status: Planning / for review  •  June 2026

# Contents

# 1. Executive Summary

We are building one system that does two jobs over the ten days of events:

- Capture (inbound): a single, friendly daily WhatsApp conversation that opens with “how did everything go today?”, collects feedback on the areas relevant to each family, and then quietly confirms their jamaan (lunch/dinner) RSVP. The bot already passively captures questions, issues, and escalations from normal chats — we fold those in too.

- Distribute (outbound): one nightly job that aggregates everything captured that day, writes an AI summary per department (plus an all-up leadership view), stores it, and sends it to each department’s members by email, WhatsApp, and a portal page.

The important finding from reviewing the codebase: most of the plumbing already exists. We are extending what is there — the Niyaz RSVP stack, the daily-digest cron, the department/summary routes, the conversation-quality scorer, and the issue/escalation flows — not building from scratch.

# 2. What Already Exists (and we reuse)

Each capability the plan needs already has a partial implementation in the codebase:

| Need | Already in the codebase |
| --- | --- |
| Nightly per-department send | daily-digest cron (currently emails per-department task lists to the right people via department_members + email_digest) |
| “What questions are people asking” | knowledge_gaps (topic + times_seen), messages.current_intent, and the tool-call audit log |
| “What issues are raised” | create_issue → /api/issues → tasks (tagged source = ai) |
| “What escalations are happening” | move_to_escalation → /api/escalations (notifies on-call) |
| “How do people like the experience” | conversation-quality cron already scores each chat good/poor with a reason |
| Per-department + all-up rollups | departments/[id]/summary and departments/summary/all |
| RSVP capture engine | the full Niyaz RSVP stack (instances, responses, prompts, inbound auto-capture) |
| Roster + personalization data | families (accommodation, transport) and mumineen (arrival, seating/wheelchair needs) |

# 3. The Mental Model: Two Engines

Engine 1 — Daily Capture (inbound). One proactive conversation per family per day: lead with care (feedback), close with the ask (RSVP confirmation). Plus passive capture of questions/issues/escalations that already happens in normal chats.

Engine 2 — Nightly Rollup (outbound). One cron job: aggregate the day → AI-summarize per department + all-up → store → fan out via email, WhatsApp, and portal page.

A single standardized outbound dispatcher sits underneath both engines (and existing escalations), so every WhatsApp/template send goes through one window-aware, logged, throttled path.

# 4. Engine 1: The Consolidated Daily Flow

Leading with “confirm your RSVP” is annoying. Instead we lead with care and close with the ask:

- Open: “Asalaam. How did everything go today at Markaz?” — open-ended, captures sentiment.

- Personalized follow-ups: only ask each family about areas that apply to them — jamaan/mawaid (everyone), accommodation (only if acc_type is set), parking/transport (only if they drive), seating/rahat (only if a member needs it), and general flow.

- Close: “For tomorrow’s jamaan I have your family down for lunch (6), no dinner — still right?” — RSVP confirmation, pre-filled from current data.

### Two things make this work, both already available

- Personalization from the roster: families.acc_type / transport_mode and mumineen.rahat_seating / wheelchair let us ask only relevant questions. Don’t ask a hotel family about utaro.

- Free-window reuse: open the flow for free whenever the family is inside WhatsApp’s 24-hour window (tracked by conversation_sessions.last_message_at); only fall back to a paid template for families who have gone quiet.

Arrival-aware start. mumineen.arrival_at lets the nightly job mark a family “arrived” once their arrival date passes, and only then enroll them in the daily flow — so we never ping people who haven’t landed.

# 5. Data Model: Feedback vs RSVP — Keep Them Separate

These are genuinely different datasets with different shapes, lifecycles, and consumers — so they get separate tables and separate tool calls.

| Aspect | RSVP (jamaan) | Feedback |
| --- | --- | --- |
| Nature | State — one current truth per family per meal | Events — many per family per day, append-only |
| Update rule | Latest-wins; read back to the user | Never overwritten; tagged + scored |
| Consumer | Kitchen (thaal + packet counts) | Department committees |
| Tables | meal_slots + meal_rsvps | feedback_entries |

### Sketch tables

meal_slots(event_date, meal ∈ {lunch,dinner}, served_at, type)

meal_rsvps(family_id, slot_id, attending, head_count, submitted_by_mumin_id, scope, source, submitted_at)  — latest-wins per (family, slot)

feedback_entries(family_id, mumin_id, area, department_id, sentiment, rating?, comment_text, raw_message, event_date, source, created_at)

Why department_id on feedback matters: tagging each piece of feedback to the owning committee at capture time makes the nightly per-department rollup trivial — it’s just a filter.

# 6. Tool Calls: RSVP vs Feedback

Answer to the open question: yes, these should be different tool calls — different datasets, different shapes. Four tools total (two pairs), plus reuse of the existing issue/escalation tools.

| Tool | Purpose |
| --- | --- |
| get_family_meal_rsvps(phone) | Read the current RSVP grid (so the bot can show “here’s what I have”) |
| set_family_meal_rsvps(phone, slots[]) | Upsert RSVP rows (latest-wins), default scope = whole family |
| submit_feedback(phone, entries[]) | Append feedback for one or more areas, each tagged to a department + sentiment |
| create_issue / move_to_escalation (existing) | When feedback is an actionable problem, the bot routes it through the paths that already exist |

The bridge: negative feedback about a fixable thing becomes an issue automatically — the agent decides feedback vs RSVP vs issue by intent, exactly as it already classifies the existing tools.

# 7. Engine 2: The Nightly Aggregation + Digest

Extend the existing daily-digest cron (or add a sibling). Per department, each night:

- Aggregate the day’s data (all already captured): question count + top topics (knowledge_gaps / messages), new issues (tasks, source=ai), escalations, feedback (feedback_entries filtered by department with a sentiment breakdown), and for the kitchen/jamaan department, tomorrow’s RSVP totals (thaal + packet counts).

- AI-summarize using the summarization plumbing the conversation-quality cron already uses: one short committee briefing per department — sentiment, top problems, one improvement suggestion — plus one all-up leadership summary.

- Store it in a new department_daily_summaries table so briefings are durable and browsable after the day:

department_daily_summaries(department_id, summary_date, metrics jsonb, ai_briefing text, created_at)  — all-up row uses department_id = null

- Surface it on a portal page (/admin/departments/[id]/daily), extending the department admin section that already exists.

Each briefing covers the four things requested: (1) what questions are people asking and how many, (2) what issues are raised, (3) what escalations happened, and (4) how people feel about the experience and how to improve — per department and all-up.

## 7.1 Digest Timing

Change requested: move the daily-digest cron to 10:00pm UTC (currently 7:00am UTC). This gives committees time during the evening to read the recap and adjust before the next day. We’ll update the schedule in vercel.json accordingly.

# 8. Department Opt-In: “Send Daily Feedback Messages”

We add a new per-member toggle in the Departments tab, alongside the existing “Contact for Issues” checkbox — with one key difference in the default.

| Toggle | Default | Behavior |
| --- | --- | --- |
| Contact for Issues (existing) | OFF — members opt in | Member receives issue notifications for the department |
| Send Daily Feedback Messages (new) | ON — members opt out | Member receives the nightly department digest (email / WhatsApp / portal) |

Implementation: mirror the existing pattern — a boolean column on department_members (existing contact_for_issues defaults false; the new daily_feedback_digest defaults true). The nightly job sends the digest to active members where this flag is on. A member can uncheck it in the Departments tab if they don’t want the daily message.

# 9. Distribution: Three Channels, Window-Aware

Per opted-in department member, the standardized dispatcher chooses the channel:

- Email — always (reuses the existing task-notification email path).

- WhatsApp, inside the 24h window — send the full text summary (free).

- WhatsApp, outside the window — send a template with a link to the portal page (paid, minimal).

- Portal page — always available (no send needed; also the durable archive).

This is the same window-aware gate as the RSVP sender — we build it once (a standardized outbound dispatcher) and every sender uses it: RSVP prompts, the daily flow, digests, and escalations.

# 10. Suggested Build Sequence

- Standardized outbound dispatcher + free-window gate (the shared foundation; unifies today’s scattered send calls).

- Data model: meal_slots / meal_rsvps, feedback_entries, department_daily_summaries; plus the daily_feedback_digest column on department_members (migrations only).

- Tool calls: the four tools wired into the agent; bridge negative feedback → create_issue.

- Daily capture flow: the proactive evening “how did today go?” → feedback → RSVP-confirm, personalized + arrival-gated.

- Nightly rollup cron (10pm UTC): aggregate → AI-summarize per dept + all-up → store → distribute.

- Portal pages + the Departments-tab toggle UI.

Items 1–3 are the shared substrate; capture (4) and rollup (5) can then proceed in parallel.

# 11. Open Decisions for the Group

- Daily flow trigger: proactive evening push to all arrived families (costs templates for the quiet ones), or only run the flow when a family messages first (free, but misses the silent majority)? A hybrid — free if in-window, otherwise skip the push but still capture if they reach out — is cheapest.

- Feedback granularity: structured 1–5 ratings per area (easy to chart), free-text + AI sentiment only (more natural), or both?

- Department ownership of feedback areas: we need the mapping of area → department (jamaan → Mawaid, parking → Transport, etc.). Does this exist anywhere, or do we define it together?

- RSVP default assumption: seed each family as presumed “lunch yes / dinner no” once they arrive and collect only corrections (lower friction, fewer messages), or require explicit opt-in per meal?

Prepared from a review of the live codebase. Tracking: GitHub issue #75.